FIRSTREPORT

Premium UI Overhaul — Project Plan

Inspired by medsathi.ai · Adapted to Legal-Tech Aesthetic

| Document version | v1.0 — May 2026 |
| --- | --- |
| Scope | Visual / UI changes only. Zero functionality or API changes. |
| Reference | medsathi.ai — premium Indian health-AI product design language |
| Stack | Next.js 14 · Tailwind CSS · React 18 |
| Constraint | MicButton, SpeakerButton, STT, TTS, Gemma pipeline — all unchanged functionally |
| Phases | 5 phases · 47 component / file changes · ~4–6 engineering days |

# Official Authority Principle — The Core Design Constraint

FirstReport deals with police complaints, FIRs, domestic violence, child safety, and BNSS law. The UI must feel like walking into a Supreme Court chamber — not downloading a health app. Premium means crafted and intentional. The restraint IS the premium signal for legal.

The medsathi.ai reference provides visual ambition. But it must be filtered through a second reference: premium Indian law firms (Cyril Amarchand Mangaldas, AZB & Partners) and serious government digital products (DigiLocker, Supreme Court eFiling). The intersection of those two references is the design target.

## What This Means in Practice

| Principle | Implementation Rule |
| --- | --- |
| Serif authority | Playfair Display on ALL headlines. Never swap to sans-serif for headings. Serif = judicial authority. |
| Gradient text: restricted | ONLY the hero headline gets gradient text. Every other heading is plain navy. No gradient everywhere. |
| Glassmorphism: restrained | Max 8px blur. Border opacity max 0.08. Subtle depth — not frosted consumer app. |
| Animation: dignified | 500–700ms ease-in-out only. No bounce, no spring, no elastic. Transitions should feel like a page turning. |
| No neon glow | Buttons use shadow-lift + colour-deepen on hover. No glow-teal or glow-gold effects anywhere. |
| Dark sections: pure navy | Deep navy #0F1F3D only. No indigo/purple gradient drift. Courts are navy — not startup purple. |
| Corner radius: sharp | 4px maximum. Sharp edges signal authority and precision. Round = consumer, Sharp = institutional. |
| No emoji in UI | Replace all emoji with formal SVG icons: scales of justice, shield, document, gavel, seal. |
| Gold: law-seal tone | #B8962E (muted, like a High Court seal stamp) — not #C9A84C (startup bright gold). |
| Ivory paper background | #F5F2EC warm ivory for off-white sections — like legal paper, not clinical white. |
| Citation chips everywhere | § BNSS 303 in JetBrains Mono on every relevant element. Legal citations = legitimacy. |
| Official document elements | Classification results get a formal stamp, serial number, and ruled-line layout like a court order. |
| Watermark textures | Faint scales-of-justice SVG at 3% opacity as hero background. Legal seal as document card watermark. |
| Authority strip | "Pursuant to BNSS 2023 · BNS 2023 · POCSO 2012" authority strip visible in hero and footer. |
| Section numbering | Document-style numbered sections (I. II. III.) on formal pages — like court judgements. |

## The Three-Reference Balance

Every design decision should satisfy all three references simultaneously:

- medsathi.ai — visual polish, depth, modern layout, scroll animations

- Top Indian law firm website — authority, restraint, serif headings, formal language

- DigiLocker / Supreme Court eFiling — official government trust signals, citation legitimacy

When any element feels too consumer/startup: add a serif heading, sharpen a corner, remove a gradient, or add a BNSS citation chip. When any element feels too dull/government: add a subtle shadow, improve spacing, or upgrade typography weight.

# Executive Summary

FirstReport currently uses a clean, minimal navy-and-white design system. While functional, it reads like an early-stage product. The goal of this overhaul is to elevate the entire visual identity to match what premium legal-tech should feel like in India — authoritative, trustworthy, and effortlessly capable — while keeping every functional element (voice recording, TTS playback, Gemma pipeline, document generation, Telegram delivery) completely unchanged.

The new design language is anchored by one core principle — Official Authority — and draws visual inspiration from medsathi.ai, adapted strictly for legal context:

- Authority over novelty — Serif headings, sharp corners, formal document layouts, citation chips everywhere

- Depth over flatness — Restrained glassmorphism, layered shadows, and muted gradient mesh (8px blur max, very subtle)

- Motion that is dignified — Scroll-triggered reveals at 500–700ms ease-in-out, no bounce or spring

- Premium density — Bento-grid features, asymmetric hero, comparison tables — but aligned like a court document

The work is entirely in .tsx / .css / tailwind.config.ts files. No API routes, no backend, no database schema changes.

# Design Direction

## medsathi.ai Reference Analysis

medsathi.ai is a premium Indian healthcare AI platform. Its key design signals, translated to the legal domain:

| medsathi.ai pattern | FirstReport legal adaptation |
| --- | --- |
| Dark gradient hero (navy → indigo) | Dark navy → deep teal gradient hero for the landing page |
| Glassmorphism diagnosis cards | Glass-effect BNSS classification cards in the classify page |
| Doctor avatar with gradient ring | Agent avatar with animated teal/gold gradient ring |
| Animated stat counters (patients served) | Animated counters: FIRs filed, documents generated, people helped |
| Feature bento grid (asymmetric) | Practice areas bento grid replacing uniform 3-col cards |
| Sticky bottom CTA bar | Sticky "Get Help Now" bar with NALSA 15100 on all landing sections |
| Marquee ticker of hospital partners | Marquee of statutes (BNSS · BNS · POCSO · PWDVA · MWPSC · DPDP) |
| Testimonial carousel with photos | User story cards ("Sunita got her FIR") with dialect tags |
| Comparison: old vs new care | Comparison table: Traditional lawyer fees vs FirstReport (free) |
| Step timeline with connecting lines | How It Works: animated legal journey timeline with numbered steps |
| Frosted-glass chat bubbles | Premium chat UI with frosted glass bubbles and avatar framing |

## Revised Official Colour System

The colour system is updated to project authority first, premium second. Every colour has a reason:

- navy-deep: #0F1F3D — NEW · hero/dark section backgrounds (deeper than before — like court chamber walls)

- navy: #1A2A44 (unchanged) — primary surfaces, card headers

- ivory: #F5F2EC — NEW · warm off-white for body sections (replaces cool #F7F9FB — legal paper, not clinical)

- teal: #5FA8A0 (unchanged) — accent, CTAs, voice/AI elements (technology signal within formal system)

- gold: #B8962E — REVISED · muted law-seal gold (was #C9A84C — now matches High Court seal colour)

- charcoal: #2D3748 — NEW · secondary text on dark sections

- gradient-hero: linear-gradient(160deg, #0F1F3D 0%, #1A2A44 60%, #0F2A30 100%) — dark, no purple drift

- gradient-card: rgba(255,255,255,0.04) with border rgba(255,255,255,0.06) — extremely subtle glass (NOT heavy frost)

- gradient-text: linear-gradient(90deg, #5FA8A0 0%, #B8962E 100%) — HERO HEADLINE ONLY — never used elsewhere

- REMOVED: glow-teal, glow-gold — these were too consumer. Shadow-lift only.

## Typography Upgrades

- Headings: keep Playfair Display — add gradient-text class for hero headlines

- Eyebrows: tighten letter-spacing to 0.32em, use teal colour

- Body on dark sections: white/90 opacity instead of secondary grey

- Stats/numbers: font-mono for counter digits, gold colour, larger size (5xl–7xl)

- Code chips (statute labels): JetBrains Mono, navy background with teal border

PHASE 0  ·  2 files · ~4 hours

Design System Foundation

Establish new design tokens and global CSS before touching any component. This phase unlocks all subsequent work.

### 0-A  tailwind.config.ts

Add new colour tokens, gradient utilities, glassmorphism utilities, and animation tokens. Nothing currently using existing tokens breaks — we only add.

- Add colors.navy-deep (#0D1A30), colors.gold (#C9A84C), colors.teal-glow

- Add backgroundImage.gradient-hero, gradient-card, gradient-teal-gold

- Add boxShadow.glow-teal (0 0 32px rgba(95,168,160,0.3)), glow-gold

- Add animation.count-up (for stat counters), animation.shimmer, animation.slide-in-right

- Add keyframes for all new animations

- Add backdropBlur variants (sm, md, lg) for glassmorphism

### 0-B  app/globals.css

Add CSS custom properties and utility classes that Tailwind cannot express:

- .glass — backdrop-filter: blur(12px); background: gradient-card; border: 1px solid rgba(95,168,160,0.18)

- .glass-dark — darker glass for dark section overlays

- .gradient-text — background-clip: text on gradient-teal-gold

- .mesh-bg — SVG mesh pattern for hero section background

- .scroll-reveal — opacity: 0; transform: translateY(24px) — animated in by IntersectionObserver hook

- .counter — font-variant-numeric: tabular-nums for smooth counting

PHASE 1  ·  10 component files · ~1.5 days

Landing Page Overhaul

The landing page is the first impression. This phase transforms every section from minimal to premium, sequentially from top to bottom.

### 1-A  LuxuryNav → PremiumNav

File: components/landing/LuxuryNav.tsx

- Add backdrop-blur-md + bg-white/80 scroll-triggered glassmorphism (transparent → frosted on scroll via useEffect + scrollY)

- Nav links: add animated underline (width: 0% → 100% on hover via CSS transition)

- NALSA pill: change from plain text to a pulsing red dot + "15100" in a red-bordered pill

- "BEGIN ASSESSMENT" button: change from flat navy to gradient navy→teal with glow-teal shadow on hover

- Language selector: replace plain dropdown text with a globe icon + language code + chevron

- Mobile hamburger: add slide-in drawer with blur backdrop

### 1-B  HeroLanding → Official Dark Hero

File: components/landing/HeroLanding.tsx — the single most impactful change

- Background: gradient-hero (#0F1F3D → #1A2A44) with faint scales-of-justice SVG watermark at 3% opacity

- Add "Pursuant to BNSS 2023 · BNS 2023 · POCSO 2012" authority strip ABOVE eyebrow in teal/50, 10px monospace

- Headline: apply gradient-text ONLY on the headline — teal→gold gradient. All other text is plain white or white/80

- Headline font: ensure Playfair Display is rendering (serif authority signal)

- Lede text: text-white/75, line-height relaxed — no colour accent, reads like a formal statement

- Eyebrow: text-teal/60 uppercase tracking-[0.32em] — more letter-spacing than current

- Primary CTA "Get Help": solid teal button, shadow-md on hover (lift only — NO glow effect)

- Secondary CTA "See Practice Areas": white/10 border ghost button — no border glow

- Statute chips: dark glass chips, JetBrains Mono, § prefix — e.g. "§ BNSS 2023" not just "BNSS 2023"

- Stats card (right panel): dark glass at 4% opacity, border at 6% white — extremely subtle glass, no strong frosting

- Stats numbers: text-gold (#B8962E), Playfair Display, 5xl — dignified not flashy

- Agent avatar: add static teal/gold gradient ring border (not animated rotation — too consumer)

- "Your Counsel Already on the line": Playfair Display italic, text-white — formal counsel language

- Left accent line: single solid teal/40 line — remove gradient animation (too decorative for legal)

### 1-C  UserJourney → Premium Timeline

File: components/landing/UserJourney.tsx

- Background: change from bg-white to bg-off-white with subtle mesh pattern

- Section headline: apply gradient-text to key words ("हम सुनेंगे" / "we said yes")

- Step cards: add glass effect on hover, replace flat border-l-4 with glowing left border (box-shadow: -3px 0 16px teal/40)

- Step number circles: change from flat coloured circles to gradient-filled circles with drop shadow

- Vertical connector line (desktop): change from static bg-cool-gray to animated gradient line that fills downward on scroll

- Mobile step arrows: change from plain "↓" to animated bouncing chevron with teal colour

- Stat strip numbers: change to animated counter (count up from 0 on scroll entry)

- CTA button: consistent gradient style matching hero

- Add scroll-reveal to each step card (staggered 100ms delay per step)

### 1-D  PracticeAreas → Bento Grid

File: components/landing/PracticeAreas.tsx

- Layout: change from uniform 3-col grid to bento grid — first card spans 2 columns (featured), rest fill grid

- Background: alternate section bg — bg-navy-deep (dark section) to contrast with white hero

- Card surfaces: dark glass cards (bg-white/5 backdrop-blur border-white/10) — text all white

- Card hover: glow-teal shadow + slight scale(1.02) + border glows teal

- Persona badges: change from plain text badges to coloured pill badges with icon

- Document list items: replace plain text with small card chips (dark glass with teal left border)

- Practice area icons: add large faded background icon (opacity-5) behind each card for texture

- CTA links on each card: underline-animated gradient button instead of plain link

- "Others" card: dashed border becomes animated dashed border (stroke-dashoffset animation)

- Section eyebrow: add horizontal rule lines either side of text (like medsathi section labels)

- Add scroll-reveal stagger: cards animate in left-to-right, 80ms apart

### 1-E  HowItWorks → Animated Legal Journey

File: components/landing/HowItWorks.tsx

- Background: bg-white with subtle radial gradient in corner for depth

- Step numbers: change from Roman numerals in circles to large gradient number (7xl, gradient-text) as decorative background element

- Step icons: wrap in dark glass circle with teal glow on hover

- Connecting line between steps (desktop): add horizontal dashed line with animated pulse traveling left→right

- Step cards: add bottom border accent in the step's colour, hover lifts card with shadow-lg

- Speaker button on step text: style inline with step accent colour

- Add "Time to complete" badge on each step: "~30 sec", "~2 min", "Same day"

### 1-F  AssessmentForm → Premium Triage Card

File: components/landing/AssessmentForm.tsx

- Form card: change from plain white card to dark glass card on a navy section background

- Add progress bar at top of card: thin teal/gold gradient bar that fills as user completes Q1→Q2→Q3

- Language tiles: change from plain bordered tiles to glass tiles with hover glow; selected = gradient fill

- Specialist mode cards: add persona icons (scales ⚖, child 👶, woman 🌸, elder 🌿, balance ⚖); glass card style

- Severity buttons: keep Routine/Serious/Critical colours but add gradient fills and left icon

- "BEGIN CONFIDENTIAL TRIAGE" button: full-width gradient button with lock icon, glow effect

- Left editorial section: change text colours for dark section (bg-navy) — white headline, teal/80 eyebrow

- Bullet points in left section: change dot to teal checkmark SVG

### 1-G  TrustSignals → Animated Stats + Marquee

File: components/landing/TrustSignals.tsx

- Replace current layout with two sub-sections:

  - TOP: animated stat counters row — 4 large numbers (FIRs filed, documents generated, languages, people helped) that count up from 0 when scrolled into view

  - BOTTOM: continuous marquee ticker of statute names and trust statements — infinite horizontal scroll

- Stat cards: glass surface on navy background, number in gold font, label in white/70

- Marquee items: statute chips (BNSS · POCSO · PWDVA · MWPSC · BNS · DPDP) alternating with phrases ("Free Legal Aid" · "No Typing Required" · "Offline Capable")

### 1-H  NEW: ComparisonSection component

File: components/landing/ComparisonSection.tsx (new file)

A "Traditional Lawyer vs FirstReport" comparison table — high impact for premium feel:

- Two column layout: left column "Traditional Approach" (red X marks), right column "FirstReport" (teal checkmarks)

- Rows: Cost (₹5,000–₹50,000 vs Free), Language (English only vs 11 Indic), Time (weeks vs 3 minutes), Access (urban offices vs mobile browser), Privacy (shared office vs end-to-end encrypted)

- FirstReport column has teal background glow, "Recommended" badge at top

- Add to app/page.tsx between HowItWorks and AssessmentForm

### 1-I  NEW: TestimonialSection component

File: components/landing/TestimonialSection.tsx (new file)

Three user story cards in carousel format — mirrors medsathi's patient testimonial pattern:

- Card 1: Sunita Devi (the existing story) — with dialect chip "हिंदी · Ghaziabad"

- Card 2: Rajini Krishnan — Tamil Nadu domestic violence case, PWDVA document helped

- Card 3: Prem Singh — Punjab elder refusing maintenance, MWPSC letter generated

- Each card: dark glass on navy section, large quote mark in teal, outcome badge in green ("FIR Filed", "Court Notice Sent")

- Navigation: prev/next arrows + dot indicator, auto-advance every 5s

- Add to app/page.tsx between UserJourney and PracticeAreas

### 1-J  LuxuryFooter → Dark Premium Footer

File: components/landing/LuxuryFooter.tsx

- Background: change from current to deep navy-deep with subtle mesh

- Top border: gradient line (teal → gold → teal)

- Logo: add teal glow effect behind the icon

- Footer links: animated underline on hover in teal

- NALSA 15100: make it a tap-to-call button with pulsing red ring animation

- Statute chips in footer: glass chip style matching hero

- Copyright line: add vertical divider | between items instead of line breaks

PHASE 2  ·  6 page files · ~1 day

App Pages UI Overhaul

The inner app pages (reached after "Begin Assessment") need the same premium treatment. Functionality is 100% preserved — only layout, colour, and presentation change.

### 2-A  Login Page

File: app/(auth)/login/page.tsx

- Page background: gradient-hero mesh instead of plain white/grey

- Login card: glass card (backdrop-blur, white/8 bg, teal/20 border) floating on dark background

- Phone OTP input: styled with dark glass surface, teal focus ring

- Google OAuth button: glass button with Google icon + white text

- Demo Mode button: gold-accented glass button (star icon + "Try Demo")

- Consent toggle: replace default checkbox with custom teal animated toggle

- NALSA helpline: add at bottom of card as tap-to-call pill

### 2-B  Home / Intake Page

File: app/(app)/home/page.tsx

- Layout background: navy-deep with mesh pattern — immersive feel from the start

- Language tiles: glass tiles matching landing page style, larger tap targets (min 56px height)

- Persona cards (PersonaCard component): dark glass with coloured top accent bar per persona, icon + title + BNSS tag

- Urgency selector: three large glass cards (not small buttons) — icon + label + description, selected = gradient fill with glow

- Agent avatar: add gradient ring (animated teal→gold border-gradient)

- "Begin" CTA: full-width gradient button with animated chevron

- Demo button (when visible): gold-outlined glass button positioned top-right

### 2-C  Chat Page

File: app/(app)/chat/page.tsx

- Page background: very dark navy (navy-deep) — creates immersive conversation feel

- Chat header: glass bar with agent name + persona badge + connection status dot

- User message bubbles: navy glass with teal-left-border

- AI message bubbles: darker glass with subtle teal glow border, agent avatar beside

- Mic button area: replace current with circular pulse-ring animation when recording (three expanding rings)

- Send/stop controls: glass buttons with teal icon, hover glow

- Typing indicator: three animated dots in teal (CSS wave animation)

- Scroll area: custom teal scrollbar

### 2-D  Classify Page — Official Document Style

File: app/(app)/classify/page.tsx — this page is the "court order" of the app. Style it like one.

- Classification result card: styled like an official order — ruled top line, serial/session number top-right, gold § symbol before BNSS section (Playfair Display 5xl), formal label "Classification Order" in mono uppercase

- Add faint legal-seal SVG watermark at 4% opacity behind the BNSS section number (scales of justice)

- Cognizable badge: muted green pill with "COGNIZABLE OFFENCE" in uppercase mono — NOT gradient green

- Cognizable warning: amber ruled card (left border only, 4px solid amber) with formal "⚠ Police are legally bound under BNSS §154 to register this FIR" language

- LegalExplainer: "समझाएं" button uses outline teal style; explanation appears in ivory-bg card with gold left rule

- EvidencePhotoAudit: dashed upload zone with formal "Attach evidence photograph" label in mono

- LegalDocumentChecklist: items in row-layout with mono § reference visible; ✓ in teal SVG, ✗ in red — no glass cards, just clean ruled rows

- Officer accountability: shield SVG icon (not emoji), formal "Accountability Notice — Officer on duty" heading

- NALSA 15100: simple red dot + "NALSA 15100" tap-to-call link — no pulse ring animation (too distracting in serious context)

### 2-E  Documents Page

File: app/(app)/documents/page.tsx + components/DocumentCard.tsx

- Page background: off-white with subtle grid pattern

- Document cards: glass cards with document-type accent colour (navy=SP, teal=DM, gold=HC, red=officer)

- Document type icon: large faded icon background (opacity-5) behind each card

- Status indicator: replace text badge with animated pill (Pending=pulsing amber, Ready=solid teal, Failed=red)

- Download/Telegram buttons: glass buttons with icon, gradient on hover

- OfflineQueueCard: glass card with animated retry spinner

### 2-F  History Page

File: app/(app)/history/page.tsx

- Layout: full-height dark background, sessions shown in vertical timeline

- Timeline connector: thin teal vertical line with filled circles at each session node

- Session cards: glass cards on dark background — date, BNSS section badge, language chip, outcome status

- Empty state: illustrated empty state (SVG scales icon) instead of plain text

PHASE 3  ·  8 component files · ~0.75 days

Shared Component Polish

Atomic components used across multiple pages. Small changes here cascade everywhere.

| File / Component | UI Change (no functionality change) |
| --- | --- |
| components/MicButton.tsx | Add 3 concentric pulse rings (scale+opacity animation) when state=recording. Ring colours: teal/60, teal/30, teal/10. Button itself: gradient navy→teal when active, glass when idle. |
| components/AgentAvatar.tsx | Wrap avatar image in gradient-border ring (conic-gradient teal→gold rotating 4s). Add status dot (green pulse when AI is thinking). |
| components/PersonaCard.tsx | Dark glass card. Coloured top accent bar per persona (teal=standard, rose=women-dv, amber=pocso, green=senior, navy=advisor, slate=others). Add BNSS tag chip. |
| components/DocumentCard.tsx | Dark glass with document-type left border (4px, coloured). Large faded doc-type icon background. Status pills with animation. |
| components/SeverityBadge.tsx | Gradient pill badges. Routine=teal, Serious=amber, Critical=red. Add small icon: 📋 / ⚠ / 🔴. |
| components/ChatBubble.tsx | Glass bubble surfaces. User=navy/60 glass. AI=dark glass with teal/10 border. Add fade-in-up animation on mount. |
| components/LanguageTile.tsx | Larger tap targets (min-h-14). Glass surface. Selected=gradient fill. Add script sample character in background (देव / தமி) as watermark texture. |
| components/FirstReportLogo.tsx | Add optional animated glow ring behind shield icon for hero use (prop: glow=true). |

PHASE 4  ·  3 utility files · ~0.5 day

Animation & Scroll Infrastructure

Global animation hooks that power scroll-reveal, stat counters, and marquee across all phases.

### 4-A  lib/useScrollReveal.ts (new)

Custom hook using IntersectionObserver. Adds "revealed" class to elements with .scroll-reveal when they enter viewport. Stagger support: data-delay attribute in ms.

- Threshold: 0.15 (element 15% visible before triggering)

- rootMargin: "0px 0px -48px 0px" (triggers slightly before element is fully in view)

- Once: true (doesn't re-trigger on scroll back up)

### 4-B  lib/useCounter.ts (new)

Custom hook for animated number counters. Used in TrustSignals and UserJourney stat strip.

- Parameters: target (number), duration (ms, default 1800), easing (ease-out-cubic)

- Triggers when element enters viewport (uses useScrollReveal internally)

- Returns current display value (integer, formatted with commas or "%" suffix)

### 4-C  globals.css additions (continuation of Phase 0-B)

Animation keyframes that cannot be expressed in Tailwind config:

- @keyframes border-rotate — for conic-gradient ring on AgentAvatar

- @keyframes count-shimmer — gold shimmer sweep on stat numbers

- @keyframes pulse-ring — for MicButton and NALSA tap-to-call rings

- @keyframes dashed-march — for "Others" card dashed border animation

- @keyframes marquee-rtl — right-to-left continuous scroll for TrustSignals marquee

- .scroll-reveal.revealed transition: opacity 0→1, translateY 24px→0, duration 0.5s ease-out

PHASE 5  ·  0 code files · ~0.5 day

QA, Audit & Mobile Verification

No new code. Verification that all changes render correctly, no functionality is broken, and the experience is smooth on mobile.

### 5-A  Checklist — Functionality Preserved

- MicButton: records and transcribes audio (unchanged)

- SpeakerButton: plays/stops TTS, caches audio per sentence (unchanged)

- AssessmentForm: routes to /chat with correct sessionStorage params (unchanged)

- Gemma pipeline: classify, clarify, explain-law, verify-docs, audit-evidence (unchanged)

- Telegram delivery: sends documents to chat (unchanged)

- Google OAuth + Phone OTP: error handling intact (unchanged)

- Demo Mode: pre-fills Sunita scenario and auto-routes (unchanged)

- NALSA 15100: every tap-to-call link opens tel:15100 (verify on mobile)

### 5-B  Checklist — Visual Quality

- Dark sections: all text passes WCAG AA contrast (white on navy-deep)

- Glass cards: backdrop-filter renders in Safari iOS 15+ (check -webkit- prefix)

- Animations: prefers-reduced-motion media query disables all transitions for accessibility

- Marquee: pauses on hover (animation-play-state: paused)

- Bento grid: collapses to single column on < 640px without layout breaks

- Gradient text: -webkit-background-clip polyfill confirmed in Safari

- Counter animation: only fires once (not on every scroll)

- Sticky nav: does not overlap content on any screen height

### 5-C  Checklist — Mobile (Samsung Galaxy A03 · 360px viewport)

- All tap targets minimum 48×48px (WCAG 2.5.5)

- Language tiles: 3-column grid, not 4, on < 480px

- Hero dark gradient: renders without gradient banding (use more colour stops)

- Glass cards: reduce blur to blur(8px) on low-end devices (media query: any-pointer: coarse)

- Mic button pulse rings: use will-change: transform for GPU compositing

- Font loading: Inter + Playfair Display from next/font (no FOUT)

# Recommended Implementation Order

Phases should be done in this sequence to avoid re-work. Each phase is independently deployable.

| Day 1 AM | Phase 0: tailwind.config.ts + globals.css (design tokens) |
| --- | --- |
| Day 1 PM | Phase 1-A + 1-B: PremiumNav + Hero (biggest visual impact first) |
| Day 2 AM | Phase 1-C + 1-D + 1-E: UserJourney + PracticeAreas + HowItWorks |
| Day 2 PM | Phase 1-F + 1-G + 1-H + 1-I + 1-J: AssessmentForm + TrustSignals + new sections + Footer |
| Day 3 | Phase 2: All 6 app pages (Login → Home → Chat → Classify → Documents → History) |
| Day 4 AM | Phase 3: 8 shared components |
| Day 4 PM | Phase 4: Animation hooks (useScrollReveal, useCounter, CSS keyframes) |
| Day 5 | Phase 5: QA, mobile testing, accessibility audit, final polish |

# Scope Boundary — What Does NOT Change

This is a pure UI project. The following are completely out of scope and must not be touched:

- Any file in app/api/ — all API routes are unchanged

- Any file in lib/ except new animation hooks (existing sarvam.ts, audioManager.ts, ttsCache.ts, ttsQueue.ts, i18n.ts, personas.ts etc. unchanged)

- Any file in backend/ (Python FastAPI) — zero Python changes

- Any file in core/ (Gemma pipeline, schemas, BNSS classifier) — zero AI changes

- prisma/schema.prisma — no database schema changes

- SpeakerButton.tsx logic — only className/style strings may change

- MicButton.tsx logic — only visual wrapper/animation layer added around existing button

- All sessionStorage keys and routing behaviour

- All Sarvam STT/TTS API calls

- All Supabase auth flows

FirstReport · Premium UI Project Plan · v1.0 · May 2026

UI changes only · All functionality preserved · Inspired by medsathi.ai